Sorting Project Timeline

WEEK 3:

* Consolidate and understand all data given to me
* Begin messing around to familiarize myself with numpy and python
  + <https://www.dataquest.io/blog/numpy-tutorial-python/>

WEEK 4:

* Start building project with a smaller chunk of data
* Goal: be able to receive in a csv and print out a smaller subset of CSV

WEEK 5:

* Goal: ensure that it is usable with larger datasets
* A week for debugging if necessary

WEEK 6: Midterms…pause project

WEEK 7:

* Goal: attempt to be able to change values in csv to update the tags within python
* Debug if necessary

WEEK 8:

* Goal: Make the interface “normal-people friendly”

WEEK 9:

* Buffer time in case project is running behind

Materials Needed:

Data Set

List of all tags and their respective codes